AGILE SPRINT PLANNING – SMART WIND ENERGY PREDICTION SYSTEM

Sprint 1: Data Acquisition & Preparation

Epic 1: Data Collection

- USN1: Identify and collect wind turbine dataset → Story Point: 2

- USN2: Load and explore dataset in Python environment → Story Point: 2

Epic 2: Data Cleaning & Preparation

- USN3: Handle missing and null values → Story Point: 3

- USN4: Perform feature selection and create required fields → Story Point: 3

- USN5: Handle inconsistent and noisy data → Story Point: 2

Total Story Points in Sprint 1 = 2 + 2 + 3 + 3 + 2 = 12

Sprint 2: Visualization, Modeling & Application

Epic 3: Data Visualization

- USN6: Generate bar charts for feature analysis → Story Point: 2

- USN7: Generate line charts for trend analysis → Story Point: 2

- USN8: Generate correlation heatmap for feature relationship analysis → Story Point: 4

Epic 4: Model Development

- USN9: Train machine learning model for wind energy prediction → Story Point: 5

- USN10: Evaluate model performance using metrics (R², MAE, RMSE) → Story Point: 3

Epic 5: Dashboard & Documentation

- USN11: Develop web-based prediction dashboard using Flask → Story Point: 5

- USN12: Prepare project documentation and report → Story Point: 3

Total Story Points in Sprint 2 = 2 + 2 + 4 + 5 + 3 + 5 + 3 = 24

Velocity Calculation

- Sprint 1 Velocity = 12 Story Points

- Sprint 2 Velocity = 24 Story Points

- Total Story Points = 36

- Number of Sprints = 2

Average Velocity = 36 ÷ 2 = 18 Story Points per Sprint